|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Minutes of Meeting Form | | | | | |
| Team #:  Date: | | | | | |
|  | Student Name | Present | Late > 5mins? | Informed about absence? | Scribe? |
| 1 | Tukpetov Rayimbet |  |  |  |  |
| 2 | Dosymbetov Alimkhan |  |  |  |  |
| 3 | Akzhol Bakytzhan |  |  |  |  |
| 4 | Ferdausiuly Aibek |  |  |  |  |
| 5 | Sauyrkulov Serikadil |  |  |  |  |
|  |  |  |  |  |  |
|  | **Student Name** | **Old Action Item** | | | **Status** |
| 1 | Tukpetov Rayimbet | Create Question Page Number 2(Polechudes) | | | Checking |
|  |  |  | | |  |
| 2 | Dosymbetov Alimkhan | Create | | | Code write |
|  |  | Design Main Page | | |  |
| 3 | Akzhol Bakytzhan | Create Student Page and Question Page Number 1 | | | Code Write |
|  |  |  | | |  |
| 4 | Ferdausiuly Aibek | Design and create Teacher’s Add Question Page | | | Late |
|  |  |  | | |  |
| 5 | Sauyrkulov Serikadil | Design and create Teacher’s Main Page | | | Code Write |
|  |  |  | | |  |
|  |  |  | | |  |
|  |  |  | | |  |
| Agenda/ Discussion Summary | | | | | |
|  | | | | | |
|  | **Student Name** | | **New Action Item** | | **Due Date** |
| 1 | Tukpetov Rayimbet | | Make Main Page HTML code | | 27.03.2015 |
|  |  | | Make Authorization PHP function and HTML code | |  |
|  |  | | Make Registration PHP and HTML code | |  |
|  |  | | Write two games for the gaming page | | 03.04.2015 |
|  |  | |  | |  |
| 2 | Dosymbetov Alimkhan | | Create Contacts Us page with PHP function | | 27.03.2015 |
|  |  | | Write a function in the publication of student achievement sotsialnye network (ex: VKontakte, Google, Facebook) | | 03.04.2015 |
|  |  | |  | |  |
| 3 | Akzhol Bakytzhan | | Make Database Schema and create Database on MySQL Server(help:Raiymbet) | | 27.03.2015 |
|  |  | | Make Question Page with PHP function and HTML code | |  |
|  |  | | Integration of all pages created before 27/03/2015 and functions into one system.Testing system. | |  |
|  |  | | Creating a home page for students | |  |
|  |  | | Write two games for the gaming page | | 03.04.2015 |
| 4 | Ferdausiuly Aibek | | Create a page for a teacher with a function to create, edit, delete questions and tours | | 27.03.2015 |
|  |  | | Fix deficiencies of previous work | | 03.04.2015 |
| 5 | Sauyrkulov Serikadil | | Creating a home page for teachers | | 27.03.2015 |
|  |  | | Fix deficiencies of previous work | | 03.04.2015 |
|  |  | |  | |  |